|  | PLAN OF WORK - STAGES |
| --- | --- |
| S1 - 0 | Strategic Definition |
| 01 | Obtain from the Client information on ownership, legal interests, site information and any other matters which may influence the development or management requirements of the project. |
| 02 | Assist the Client to define the initial project requirements. |
| 03 | Visit the site and carry out an initial site appraisal and report findings |
| 04 | Advise the Client of their duties under the Construction (Design and Management) Regulations 2015 (CDM Regulations 2015). |
| S1 - 1 | Preparation & Brief |
| 01 | Agree the project scope, the brief, programme, finance, consultations and key stakeholders. |
| 02 | Agree the scope of services to be provided by the Landscape Consultant and other consultants, the fee basis for the services and the design programme. Agree the design responsibility matrix. |
| 03 | Agree the level and extent of BIM compliance required including 4D (time), 5D (cost) and 6D (FM). Define BIM Inputs and Outputs. |
| 04 | Carry out the duties of a Designer, throughout all Work Stages, as defined in the CDM Regulations 2015. |
| 05 | Arrange for topographical or other surveys to be obtained. |
| 06 | Prepare context and site appraisals with written advice and recommendations to determine the feasibility of the Client's requirements. |
| 07 | Provide alternative solutions for review with the Client, including their technical and financial implications. |
| 08 | Advise on the need to obtain planning permissions and other statutory requirements. |
| 09 | Contribute to the development of the final design brief from the Client’s initial project requirements. |
| 10 | Identify procurement methods, project quality plan and procedures, BIM procedures, risk programme, organisational structures and engagement of other consultants and specialists for the project. |
| S1 - 2 | Concept Design |
| 01 | Agree any final amendments to the project and design brief and confirm the procurement method and Agreement of Project Quality Plan including BIM and Change Control protocols. |
| 02 | Develop concept design proposal options and co-ordinate information with other project team members. |
| 03 | Prepare initial outline specifications and provide information for approximate estimate of construction costs by others. |
| 04 | Provide input into sustainability / BIM / environmental / maintenance and operational / health and safety / risk strategies |
| 05 | Attend/host design team meetings or presentation meetings |
| S1 - 3 | Developed Design |
| 01 | Develop the concept proposals indicating spatial arrangements, construction materials and appearance and BIM data as required |
| 02 | Prepare outline specifications and schedules of materials and maintenance. |
| 03 | Consult with statutory authorities |
| 04 | Provide developed detailed information for preparation of estimate of construction costs by others. |
| 05 | Liaise and co-ordinate with other project team members as required. |
| 06 | Attend workshops for review of requirements for BREEAM / BIM / risk or health and safety assessments. |
| 07 | Review and amend proposals to accommodate the requirements for BREEAM / BIM/ risk or health and safety assessments. |
| 08 | Make detailed applications for statutory approvals. |
| S1 - 4 | Technical Design |
| 01 | Develop detailed proposals to technical design stage for materials, techniques and standards of workmanship. Allow for integration of BIM Data as required |
| 02 | Provide detailed proposals for updating the costs and check alignment with cost budget |
| 03 | Liaise and co-ordinate with other project team members as required. |
| 04 | Attend workshops for review of requirements for BREEAM / BIM / risk or health and safety assessments / value engineering. |
| 05 | Review and amend proposals to accommodate the requirements for BREEAM / BIM / risk / health and safety assessments / value engineering. |
| 06 | Review and address conditions attached to planning consent |
| 07 | Prepare all production drawings, schedules and specification of materials and workmanship required for the construction of the work. |
| 08 | Provide information for updating estimate of construction costs by others. |
| 09 | Review other consultants’/specialists’ design and co-ordinate as part of production information. |
| 10 | Liaise and co-ordinate with other project team members as required. |
| 11 | Provide information to the CDM Principal Designer for preparation of the Health and Safety File |
| 12 | Development of BIM data in sufficient detail to include co-ordination of design team inputs, enable a tender or tenders to be obtained |
| 13 | Provide information for preparation of pricing documents / bills of quantities by others in sufficient detail for tender purposes. |
| 14 | Prepare schedules of work / rates by others suitable for tendering purposes. |
| 15 | Provide advice on suitable landscape Contractors to enable a final list of approved tenderers to be prepared. |
| 16 | Prepare and collate all information and invite tenders from approved Contractors. |
| 17 | Provide information for tender issue by others. |
| 18 | Assist with or appraise and advise on tenders submitted. |
| 19 | Review and amend proposals to accommodate the requirements of value engineering. |
| 20 | Review of BIM information provided by contractors and specialists, including integration into project BIM data. |
| S1 - 5 | Construction |
| 01 | Advise the Client on the appointment of the Contractor and on the responsibilities of the Client, the Contractor and the Landscape Consultant under the terms of the contract document; prepare the contract and arrange for it to be signed by the Client and the Contractor. |
| 02 | Provide contract information as required by the form of contract. |
| 03 | Administer the contract during construction including reviewing the Contractor’s programme; chairing progress meetings; issuing information and instructions; checking and certifying progress; checking and certifying accounts for payments due; providing financial reports to the Client with other consultants where appointed; identifying any variation in the cost of the works and any adjustment to the completion date. |
| 04 | Attend progress meetings to an agreed schedule. |
| 05 | Visit the site at intervals appropriate to the Contractor's programmed activities and/or to an inspection schedule agreed with the Client to inspect the progress and quality of the works and compliance with the construction information. Provide inspection reports to the Client. |
| 06 | Liaise with other appointed consultants to enable decisions to be made regarding the contract. works |
| 07 | Provide information for change control procedures, or to assist in decision making on cost and time control during the construction period. |
| 08 | Provide information to the CDM Principal Designer for updating the Health and Safety File. Provide information for O&M Manual. |
| 09 | Administer the contract at completion, including: advising client of imminence of handover; site inspection, certifying (practical) completion, certifying account for payment. |
| S1 - 6 | Handover & Close |
| 01 | Visit the site at intervals appropriate to the Contractor's programmed establishment activities and to a schedule agreed with the Client to inspect the progress and quality of the works. |
| 02 | Provide updated information for the O&M Manual and the Health and Safety File |
| 03 | Administer the terms of the contract during the establishment and rectification periods, including: preparing schedule of defects and certifying making good defects, certifying the final amount for payment. |
| S1 - 7 | In Use : Post-occupancy Evaluation & Project Performance |
| 01 | Analysis of BIM data for use on future projects, following feedback and research. |