| S5 - 1 | Scope of Services |
| --- | --- |
| 01 | Obtain from the Client information on ownership, legal interests, site information and any other matters which may influence the development or management requirements. |
| 02 | Visit the site and carry out an initial site appraisal. |
| 03 | Assist the Client to define the initial project requirements including the project brief, programme, finance, consultations and key stakeholders. |
| 04 | Agree the final scope of services to be provided by the Landscape Consultant and other consultants and the fee basis for the services. Confirm the programme, including meeting and presentation dates and outputs/deliverables required. |
| 05 | Obtain agreement to proceed. |
| S5 - 2 | Preparation |
| 01 | Establish the management plan steering group and confirm roles (Client, stakeholders, designers and decision makers). |
| 02 | Establish the stakeholder consultation/communication process and methodology. Establish means by which information can be fed into the management plan process. |
| 03 | Confirm the management time frame and the extent of hard and soft infrastructure elements to be considered as part of the management plan. |
| 04 | Agree the overall ‘Vision Statement’. |
| S5 - 3 | Baseline Information, Survey and Appraisal |
| 01 | Establish the original design intentions. |
| 02 | Desktop study: collate physical background information including land use, ownerships, designations, planning context, soil, topography, vegetation, ecology and biodiversity, drainage, utilities; collate historical, heritage cultural and social aspects including any past consultation data. |
| 03 | Conduct a site survey of the existing hard and soft infrastructure (e.g. materials, vegetation types, furniture, fencing, walling signage, artworks, lighting, water and built features) as agreed with the Client. |
| 04 | Assess the quality of all hard and soft infrastructure elements. |
| 05 | Undertake stakeholder consultation to the agreed methodology. |
| S5 - 4 | Preparation of Management Plan |
| 01 | Analyse baseline data including the results of stakeholder consultation and communications. |
| 02 | Identify character areas, including any character sub-compartments. |
| 03 | Establish the design, management aims and objectives for each character area. |
| 04 | Prepare detailed annual design, management and maintenance schedules and frequencies for each character area including any redesign or reinstatement actions and timing of updated surveys of particular areas, habitats or species. |
| 05 | Prepare cost estimates. |
| 06 | Prepare a statement of the monitoring and plan review process, to include mechanisms for key stakeholders to contribute their views. |
| 07 | Finalise the management plan including the written report and implementation strategy. |
| 08 | Test the management plan against the ‘Vision Statement’. |
| 09 | Present to the client the final management plan including all written and visual data. |